16 Mar 2026 (DAY 1)

Introduction to SDLC and Agile

12 Principles of Agile

Agile manifesto

5 values of Agile – Communication, Simplicity, constant feedback, courage, Humanity

Common characteristics of Agile – Incremental & Iterative model, Cooperative, Adaptive

Agile methods and practices (frameworks)

- Scrum ***

- Kanban **

- Srumban * (Scrum + Kanban)

- Extreme programming (XP)

Agile vs Waterfall

SRUM :

REQUIREMENT   USER STORIES  RPM(by product owner)  PB (outcome of RPM)  SPM  SB (by scrum master) owned by development team  Start Sprints (Start date, end date, sprint goal)  DSC  if challenges then written in IB which is owned by scrum master  once the sprint is done  SR  DOD definition of Done  SRE

REQUIREMENT

get requirements into modules – User Story

Acceptance testing – when requirement is matched then AT

USER STORY

As a “role”, I want to “perform task”, so that “achievement”

Eg :

As a “user”, I want to “login on UST page”, so that “I can access all of its tools”

As a “guest”, If I try to “login on UST page”, then “I should not able to access the tools”

Assign each user story to each employee

How to assign – using meetings with 3 roles

Roles of Scrum:

- Product owner [po]

- Scrum master [sm]

- Development team [dt]

Meeting:

- Release Planning meeting [RPM]

- Scrum/Sprint Planning meeting [SPM]

- Daily Scrum Call/Standup call [DSC]

3 questions in DSC

- Task you did yesterday?

- Task you are going to do today?

- Any challenges?

- Spring Review [SR]

- Spring Retrospective [SRE]

Documentation:

- Backlogs [Documentation]

- Product Backlog [PB]

- Sprint Backlog [SB]

- Impediment Backlog [IB]

Estimation:

- Planning Poker

- Story Points

Project management tools

- Jira

- Rally

- Monday

KanBan – Kan : virtual ; Ban : Board

Jira login  Create story  epic  assign to people  create sub task  etc  etc

TESTING

What and why testing

What is QA, QC

Impact of poor testing

7 principles of software testing

Types of testing:

- Functional Testing

  - Black Box Testing – Source code is not exploit (tested with UI)

    - Equivalence partitioning testing

    - Boundary value analysis testing

    - State transition testing

    - Decision table technique

    - Etc etc

  - White box Testing – Source code is visible

  - Grey Box Testing – Black box + grey box

- Non-Functional Testing (Performance Testing)